Page 1: Project Demonstration Phase Documentation

Project Demonstration Report

Project Title: Textile Inventory Management System
Phase: Demonstration
Version: 1.0
Date: July 7-13, 2026
Team: [Your Names, e.g., Presenter, Demo Lead, Support Dev]
Location: Tiruppur, Tamil Nadu

1. Introduction
The Demonstration Phase showcases the completed system to stakeholders, validating all SRS requirements and gathering final feedback. Objectives: Prove 100% functional coverage, demonstrate real-world usability for Tiruppur textile mills, and secure project sign-off. This 1-week phase includes live demos, Q&A, and feedback collection.

Target Audience: Mill owners (5), managers (10), mentor, evaluation panel. Format: 30-min live demo + 15-min Q&A per session (3 sessions total).

Demo Environment: Live staging server (AWS EC2), demo data (500 SKUs), mobile devices for real-time testing.

Success Criteria: All FR-01 to FR-05 work flawlessly; <5% bug rate; stakeholder satisfaction >90%.

Page 2: Project Demonstration Phase Documentation

2. Demo Script & Flow

Session Structure (30 minutes):

| Time | Section | Activities | Materials |
| --- | --- | --- | --- |
| 0-5 min | Introduction | Project overview, problem solved (manual errors → automation) | Slides 1-3 |
| 5-15 min | Live Demo | Login → Add SKU → Low-stock alert → Generate report | Live app + screen share |
| 15-25 min | Key Features Deep Dive | Mobile UI, Tamil support, reports export, scalability demo | Video clips + charts |
| 25-30 min | Q&A | Real-time issue resolution | Support team ready |

Core Demo Scenarios:

- Worker Flow: Login (OTP), scan barcode → update stock (real-time sync).

- Manager Flow: Dashboard view → low-stock alert received → approve PO.

- Admin Flow: Generate daily report (PDF export) → user management.

- Stress Test: 50 concurrent users (pre-recorded).

Backup Plan: Offline demo videos, fallback to localhost if server issues.

Page 3: Project Demonstration Phase Documentation

3. Feedback Collection & Results

Feedback Form (Google Forms, 20 responses):

| Metric | Score (1-5) | Comments |
| --- | --- | --- |
| Functionality | 4.8 | "Alerts work perfectly for our mill" |
| Usability | 4.6 | "Tamil UI excellent for workers" |
| Performance | 4.7 | "<2s loads even on 3G" |
| Overall | 4.7 | "Ready for production!" |

Issues Found & Resolutions:

| Issue | Session | Resolution |
| --- | --- | --- |
| SMS delay (Twilio) | Session 2 | Config tweak during Q&A |
| Report font minor glitch | Session 3 | Live hotfix deployed |

Final Deliverables: Demo recording (YouTube unlisted), feedback summary, production deployment guide, source code handover.

Sign-off: Project successfully demonstrated all requirements. Status: APPROVED for deployment.

Approval Signatures: __________________ (Stakeholder Rep) __________________ (Mentor) __________________ (Panel Chair)

ROI Summary: ₹20k investment → ₹2L annual savings for mills. Ready for 10+ Tiruppur installations.