Page 1: Project Development Phase Documentation

Project Development Report

Project Title: Textile Inventory Management System
Phase: Development
Version: 1.0
Date: April 21 - June 1, 2026
Team: [Your Names, e.g., Lead Developer, Frontend Dev, Backend Dev]
Location: Tiruppur, Tamil Nadu

1. Introduction
The Development Phase transforms SRS requirements and design into executable code through iterative sprints. Objectives include building core modules—authentication, inventory CRUD, alerts, and reports—with 95% unit test coverage and deployment-ready prototype. This 6-week phase follows Agile methodology with 2-week sprints, daily 15-min standups, and GitHub for version control.

Scope: In-scope: FR-01 to FR-04 from SRS. Tech stack: React.js (UI), Node.js/Express (API), MySQL (database), Tailwind CSS (styling). Excludes advanced analytics.

Sprint Goals: Sprint 1: Setup + Auth; Sprint 2: Inventory core; Sprint 3: Alerts/Reports + Integration.

Development Environment: VS Code, GitHub Actions (CI/CD), Docker for containerization.

Page 2: Project Development Phase Documentation

2. Module-wise Development Progress

| Module | Key Features Implemented | Status | LOC | Test Coverage |
| --- | --- | --- | --- | --- |
| Authentication | Login/register (email/OTP), JWT tokens, role-based access | 100% Complete | 450 | 92% |
| Inventory CRUD | Add/edit/delete/view SKUs (name, qty, price, expiry), barcode scan | 98% Complete | 850 | 95% |
| Alerts | Low-stock notifications (email/SMS via Twilio), threshold config | 90% Complete | 300 | 88% |
| Reports | PDF/Excel export (daily stock, trends), dashboard charts | 85% Complete | 600 | 90% |

Timeline Achievements:

- Week 1-2: Backend APIs (100 endpoints tested via Postman).

- Week 3-4: Frontend integration (responsive UI for mobile mill workers).

- Week 5-6: End-to-end flows + Docker deployment to staging server.

Code Quality: ESLint enforced; modular components (e.g., InventoryTable reusable); performance optimized (lazy loading for reports).

Page 3: Project Development Phase Documentation

3. Testing, Challenges & Handover
Unit/Integration Tests: Jest (frontend: 150 tests), Mocha/Chai (backend: 200 tests). Example: expect(addStock(10)).toBe(110) passes 98%. Integration: API-DB flows verified.

Challenges & Resolutions:

| Challenge | Impact | Resolution |
| --- | --- | --- |
| CORS errors in dev | High (blocked frontend) | Proxy config in package.json |
| DB query slowness | Medium | Added indexes on SKU_id; load time <1.5s |
| Tamil font rendering | Low | Google Noto Sans Tamil CDN |

Metrics: Velocity: 28 story points/sprint (target 25); Bug rate: 3/week (resolved same day).

Deliverables: GitHub repo (develop branch), Docker image, API docs (Swagger), build logs. Next: Testing Phase (Jun 2).

Approval Signatures: __________________ (Lead Dev) __________________ (Project Manager)

This phase delivers a production-grade prototype, validated against SRS for seamless transition.