Project Planning Phase Documentation

Project Plan Document (PPD)

Project Title: Textile Inventory Management System
Version: 1.0
Date: March 17, 2026
Team: [Your Names, e.g., Project Manager, Developers, Tester]
Location: Tiruppur, Tamil Nadu[harness]​

1. Introduction
Purpose: This phase establishes the roadmap post-requirements, defining scope, timeline, budget, resources, and risks for successful execution. Objectives: Complete project in 4 months within ₹50k, delivering a functional prototype aligned with SRS.

Scope: In-scope: Core inventory features (add/edit stock, alerts, reports). Out-of-scope: Advanced AI analytics (Phase 2). Milestones tied to SRS functional reqs (FR-01 to FR-05).

Assumptions: Team availability (20 hrs/week/person); free tools (GitHub, AWS Free Tier).

References: PIR, SRS documents.

Project Planning Phase Documentation

2. Work Breakdown Structure (WBS) & Schedule
High-level tasks broken into modules with Gantt dependencies.

| Task ID | Task Name | Duration | Start | End | Dependencies |
| --- | --- | --- | --- | --- | --- |
| T1 | Design Phase | 4 weeks | Mar 24 | Apr 20 | SRS approval |
| T2 | Development | 6 weeks | Apr 21 | Jun 1 | Design |
| T3 | Testing | 3 weeks | Jun 2 | Jun 22 | Dev complete |
| T4 | Documentation | 2 weeks | Jun 23 | Jul 6 | Testing |
| T5 | Demo | 1 week | Jul 7 | Jul 13 | All prior [waydev]​ |

Total Duration: 16 weeks. Critical path: T1 → T2 → T3. 10% contingency buffer.

Budget Breakdown:

| Category | Amount (₹) |
| --- | --- |
| Tools/Cloud | 10,000 |
| Testing | 5,000 |
| Misc (training) | 5,000 |
| Total | 20,000 (under ₹50k cap) |

Page 3: Project Planning Phase Documentation

3. Resource Allocation & Risks
Team Roles: PM (planning), 2 Developers, 1 Tester/Designer. Hardware: Personal laptops; Software: VS Code, React, Node.js, MySQL.

Risk Register:

| Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Scope creep | Medium | High | Change control board | PM |
| Team delay | Low | Medium | Daily standups; buffer | All |
| Budget overrun | Low | High | Weekly expense tracking [geeksforgeeks]​ | PM |

Communication Plan: Weekly meetings (Mon 5 PM IST via Zoom); updates via WhatsApp/ GitHub Issues. Tools: Trello for tasks, Google Sheets for budget.

Estimation: Function Point Analysis (15 FPs × 10 hrs/FP = 150 hrs total effort).

Approval: __________________ (PM) __________________ (Mentor/Stakeholder)

This 1-2 week phase baselines the project, reducing failure risk by 25% through proactive planning.twproject+1